Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 11 July 2026 |
| --- | --- |
| Team ID | N/A |
| Project Name | STOCK TRADING APP |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Architecture | USN-1 | Define technical architecture and MERN application structure | 3 | High | Shanmukha Krishna Kodiboina |
| Sprint-1 | Project Architecture | USN-2 | Define application features, user/admin roles and responsibilities | 2 | High | Vanapalli Ananthalakshmi (Team Lead) |
| Sprint-1 | Project Architecture | USN-3 | Define user flow and MVC-based organization | 3 | Medium | Shanmukha Krishna Kodiboina |
| Sprint-1 | Project Setup and Configuration | USN-4 | Create project folder and organize client/server structure | 2 | High | Bagi Naveen Kumar |
| Sprint-1 | Project Setup and Configuration | USN-5 | Set up React/Vite client and required frontend dependencies | 3 | High | Bagi Naveen Kumar |
| Sprint-1 | Project Setup and Configuration | USN-6 | Set up Node.js/Express server and required backend dependencies | 3 | High | Mahesh Kollu |
| Sprint-2 | Backend Development | USN-7 | Develop backend folder structure, routes, controllers and middleware | 5 | High | Shanmukha Krishna Kodiboina |
| Sprint-2 | Backend Development | USN-8 | Implement JWT authentication, registration and login APIs | 5 | High | Shanmukha Krishna Kodiboina |
| Sprint-2 | Backend Development | USN-9 | Implement stock, order, portfolio, wallet and admin backend operations | 8 | High | Shanmukha Krishna Kodiboina |
| Sprint-2 | Database Development | USN-10 | Configure MongoDB environment and database connection | 3 | High | Mahesh Kollu |
| Sprint-2 | Database Development | USN-11 | Create Mongoose schemas and models for application data | 5 | High | Mahesh Kollu |
| Sprint-2 | Database Development | USN-12 | Test database operations and integration with backend APIs | 3 | Medium | Mahesh Kollu |
| Sprint-3 | Frontend Development | USN-13 | Develop frontend structure, routing, context and reusable components | 5 | High | Shanmukha Krishna Kodiboina |
| Sprint-3 | Frontend Development | USN-14 | Develop user pages for authentication, profile, stocks and charts | 8 | High | Shanmukha Krishna Kodiboina |
| Sprint-3 | Frontend Development | USN-15 | Develop portfolio, orders, transaction history and wallet interfaces | 8 | High | Shanmukha Krishna Kodiboina |
| Sprint-3 | Frontend Development | USN-16 | Develop Admin Dashboard and user/stock/order management interfaces | 8 | High | Shanmukha Krishna Kodiboina |
| Sprint-4 | Project Execution | USN-17 | Integrate frontend, backend and database and perform end-to-end testing | 5 | High | Venkatesh Jayavarapu |
| Sprint-4 | Project Execution | USN-18 | Prepare output screenshots and verify major user/admin workflows | 3 | Medium | Venkatesh Jayavarapu |
| Sprint-4 | Project Execution | USN-19 | Prepare GitHub repository, README, demo videos and Drive deliverables | 5 | High | Vanapalli Ananthalakshmi (Team Lead) |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 3 Days | 11 Jul 2026 | 13 Jul 2026 | 13 | 13 Jul 2026 |
| Sprint-2 | 29 | 3 Days | 13 Jul 2026 | 15 Jul 2026 | 29 | 15 Jul 2026 |
| Sprint-3 | 29 | 2 Days | 15 Jul 2026 | 16 Jul 2026 | 29 | 16 Jul 2026 |
| Sprint-4 | 13 | 1 Day | 16 Jul 2026 | 16 Jul 2026 | 13 | 16 Jul 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

STOCK TRADING APP – Planning Summary

The project was planned across four short sprints from 11 July 2026 to 16 July 2026. The backlog contains 19 stories/tasks grouped under six SkillWallet project epics: Project Architecture, Project Setup and Configuration, Backend Development, Database Development, Frontend Development, and Project Execution.

Task distribution was arranged across the five-member team for planning documentation. Shanmukha Krishna Kodiboina was assigned the major implementation contribution covering Backend Development and Frontend Development, while architecture, setup, database, execution/testing, and final submission activities were distributed among the Team Lead and other members.

Total planned story points: 84. All 84 planned story points are recorded as completed by the final project period. The sprint point totals were 13, 29, 29, and 13 respectively. Velocity varied because the project was completed within a compressed development schedule and the implementation-heavy backend and frontend work was concentrated in Sprints 2 and 3.

Burndown interpretation: Remaining work decreased from 84 story points at project start to 71 after Sprint 1, 42 after Sprint 2, 13 after Sprint 3, and 0 after Sprint 4.